Sprint 2 Plan: Price Your Playlist

# Goal

# Implement Spotify OAuth authentication and playlist retrieval so that the users can log in to the PYP site using their Spotify account and be able to view their playlists.

# Tasks

● User Story 1(“As a user, I want to be able to log in to the PYP site”): ○ Build demo login page on React Frontend (2hrs)

○ Handle OAUth callback and store access tokens (1hr)

○ Set up Spotify OAuth flow and API credentials in the backend (2hrs) ■ Total for User Story: 5 hours

● User Story 2(As a user, I want to be able to see my playlist after logging in with my Spotify account):

○ Fetch the users playlist data from Spotify API in the backend (2hrs) ○ Pass playlist data from Flask backend to the React Frontend (1hr) ○ Display playlist names and the cover art on frontend UI (2hrs)

■ Total for User Story: 5 hours

● User Story 3(“As a tester, I want to verify that logging in successfully retrieves and displays the correct playlist”)

○ Write test cases for Spotify login flow (1hr)

○ Try to verify that the playlist data matches the user’s actual Spotify account (1 hr) ○ Document and report the test results of the program (1 hr)

■ Total for User Story: 3 hours

# Team roles

○ Richard: Developer

○ Kaan: Developer

○ Vanessa: Developer

○ Victor: Developer, Scrum Master

○ Abner: Developer

# Initial task assignment

○ Richard: User Story 2, Try to hook up Spotify backend logic to React frontend

○ Kaan: User Story 1, set up the Spotify OAuth and build demo login page

○ Abner: User Story 2, Discogs API integration as well as pricing demo

○ Vanessa: User story 2, frontend playlist display

○ Victor: User Story 3, verify the login and the playlist retrieval

# Initial burnup chart

# Initial scrum board

# Scrum times

  - Tuesdays at 11:00am – Team Scrum Meeting (TA)

  - Tuesdays at 4:00pm – Team Scrum Meeting (McHenry Library / Discord)

  - Thursdays at 4:00pm – Team Scrum Meeting (McHenry Library / Discord)

  - Wednesdays during class Time – Scrum Meeting