Price Your Playlist – Release Plan – CSE 115a

Goals (A description of the top-level goals for the release. "INVEST" criteria (independent, negotiable, valuable, estimatable, sized appropriately, and testable).

Create a web-application that requires users to login with their music streaming platform of choice and receive a comprehensive summary of each song's price and how/where to purchase them online with a total cost of each playlist in their library. The user should be able to access each of their playlists and view each track name, album art, and other relevant information alongside the price of the track.

Goal 1: Implement secure Auth integration using spotify API to retrieve user playlists

Goal 2: Have a clean, user friendly interface

Goal 3: Be able to show prices of at least 90% of the  playlist

Goal 4: App should be able to work with big playlists.

Goal 5: Provide links for physical/digital storefronts of each song

User Stories

{0} As a developer, I want to set up a Github repository so that I can have version control [0]

{1} As a developer, I want to be able to set up my environment [2]

{2} As a developer, I want to research available APIs, and learn how to use them [2]

{3} As a developer, I want to come up with UI design ideas. [2]

{4} As a developer, I want to have a framework for the frontend/backend/database [3]

{0} As a user, I want to be able to log in to the PYP site [5]

{1} As a user, I want to be able to see my playlists after logging in with my Spotify account [5]

{0} As a user, I want to be able to find an individual price to a song [5]

{1} As a user, I want to be able to learn how much my playlists cost [3]

{2} As a user, I want to be able to choose the format for the physical media [3]

{1} As a user, I want direct links to storefronts for >80% of songs [5]

{2} As a user, I want to have an option of buying an album or a set of songs [5]

{3} As a user, I want to quickly see results so that I don’t wait on long loading screens [8]

{4} As a user, I want to be able to price a playlist for another music streaming platform [8]

{0} As a tester, I want to able to ensure the website is functioning properly [3]

{2} As a tester, I want to verify that logging in successfully retrieves and displays the correct playlists [3]

Sprint 1 - Scrum Master: Abner Ramirez Palacios

{0} As a developer, I want to set up a Github repository so that I can have version control [0]

{1} As a developer, I want to be able to set up my environment [2]

{2} As a developer, I want to research available APIs, and learn how to use them [2]

{3} As a developer, I want to come up with UI design ideas. [2]

{4} As a developer, I want to have a framework for the frontend/backend/database [3]

Sprint 2 - Scrum Master: Victor

{0} As a user, I want to be able to log in to the PYP site [5]

{1} As a user, I want to be able to see my playlists after logging in with my Spotify account [5]

{2} As a tester, I want to verify that logging in successfully retrieves and displays the correct playlists [3]

Sprint 3 - Scrum Master: Vanessa

{0} As a user, I want to be able to find an individual price to a song [5]

{1} As a user, I want to be able to learn how much my playlists cost [3]

{2} As a user, I want to be able to choose the format for the physical media [3]

{3} As a user, I want to be able to be able to retrieve a link for at least one song [8]

Sprint 4 - Scrum Master: Kaan

{0} As a tester, I want to able to ensure the website is functioning properly [3]

{1} As a user, I want direct links to storefronts for >80% of songs [5]

{2} As a user, I want to have an option of buying an album or a set of songs [5]

{3} As a user, I want to quickly see results so that I don’t wait on long loading screens [8]

{4} As a user, I want to be able to price a playlist for another music streaming platform [8]

Sanity Check

The three main events we are factoring into our scheduling are midterms, Vanessa’s conference, and the holiday later in the quarter. We all have midterms around week 5 /6, so we are reducing the load slightly during those weeks to reach the 85% goals along with our outside commitments. Also, week 10, Vanessa will be gone for part of the week, so we need to plan to finish the bulk of our code before and work on the presentation before she leaves.

Abner’s Midterm: April 30, 11:40–1:15 p.m

Abner’s Final: Wednesday, June 9, 12:00–3:00 p.m

Richard’s Midterms: Thursdays on Week 4, Week 8, Week 10

Richard’s Final: Monday June 8, 12-3pm

Vanessa’s Miterms: Tuesday, May 12; Monday, April 27;

Product Backlog (A listing of all high-level goals and user stories that were discussed in the release planning meeting, but which did not make it into the release at this point)